## Slide 1: 2nd Progress Report from the Plymouth County Hospital (PCH) Reuse Committee
September 28, 2016

## Slide 2: General info about PCH Grounds
55 acres total
Frontage on High Street and Pierce Avenue
Hanson obtained the land in 1999
5-6 studies of property over a 16-year period. Results combined in Old Colony Planning Council feasibility report.
  Includes 2015 community survey
Several town committees have grappled with what to do with this property.

## Slide 3: Map of PCH site
Parcel 3 – trails and meadows
Parcel 2 existing buildings and land (plus u-shape around parcel 1)
Parcel 1 – old hospital building
High Street
Meadow

## Slide 4: Three Parcels
  PARCEL 1: Old hospital building plus land (8 acres)
    building is beyond repair and needs to be demolished
  PARCEL 2: U-shaped land surrounding the hospital plus additional buildings and land (24 acres)
    Building with Hanson Food Pantry and Beekeeper’s Association
    Hanson Community Garden
    Water tower and smaller buildings
    A variety of community-oriented uses suggested
  PARCEL 3: Thin strip of land leading to large meadows (22 acres)
    In back of property heading north toward Wampatuck Pond and Town Hall
    Most studies recommend this land for open space or conservation

## Slide 5: Parcel 1 – Old hospital building (8 acres)

## Slide 6: Parcel 1 – Old hospital building (8 acres) (picture take before it further collapsed last week)

## Slide 7: Parcel 2 – Food pantry, community garden, water tower, other buildings (24 acres)

## Slide 8: Parcel 2 (con’t)

## Slide 9: Superintendent’s House – on High Street

## Slide 10: Parcel 3 – trails and meadows (22 acres)

## Slide 11: Parcel 3 -trail and meadows (con’t)

## Slide 12: Committee focused on hospital parcel first
Prior studies indicate building needs to be demolished; condition has worsened
One section (annex) caved in last week; emergency demolition taking place this week
Some hazardous materials
Demolition is expensive
Explored options to benefit town of Hanson and limit taxpayer cost

## Slide 13: Picture taken before it further collapsed last week

## Slide 18: Exploring options for 8-acre PCH parcel
Committee actions:
Reviewed feasibility report from Old Colony Planning Council
Reviewed initial info on cost of demolition
Met with:
  Teresa Santalucia, Hanson Housing Authority (HHA)
  Laura Kemmett, Community Preservation Committee
  Josh Cutler, State Representative
  South Shore Chamber of Commerce CEO

## Slide 19: Exploring options for 8-acre PCH parcel (con’t)
Toured property with nonprofit developers
  Michael Mattos of Affordable Housing and Services Collaborative
  Jeremy Wilkins of Urban Edge
Looked into Recovery Centers of America
Applied to Urban Land Institute for technical assistance
Attended open house for Braintree solar field
Toured PCH property with solar company representative
Held several walks on property for community members

## Slide 20: Lessons learned to date
Demolition costs = at least $1.5 million plus (2015 estimate)
  (waiting for details of recent estimates)
Housing Authority:
  Reorganized and is well-positioned to play a role as needed
Could apply for CPC funding for portion of demolition; requires land be used for open space protection, historic preservation, affordable housing or outdoor recreation

## Slide 21: Lessons learned to date
Very limited public funds available for elderly or over 55 housing.
More funding potential for affordable housing or a “transit-oriented development” district (close to commuter rail)
Medical treatment center (e.g., Recovery Centers of America as in Danvers)
  Benefits: low traffic; tax revenue potential
  Negatives: concerns about impact on abutters and community
ULI and SSCofC both feel best site use is to enhance quality & attractiveness of overall “South Hanson neighborhood”

## Slide 22: Possible options to fund demolition of PCH
Seek developer proposal to demolish/incorporate cost into project
Seek developer proposal to demolish in exchange for 8 acres of land
  No “traction” yet generated on these lines; soils and infrastructure limit opportunities
  Concerns: Less town control of site future; cost of community services (COCS) may outweigh revenues

## Slide 23: Possible options to fund demolition of PCH (con’t)
Use a combination of funds:
  Community Preservation Act (CPA) funds (but limits on use and timing could be an issue)
  Grants (we were not able to find funds for demolition)
  Special account established by BOS (funded by proceeds from sale of town-owned properties)
  Tax
    No “strings attached”, maximizes flexibility in usage
    Possibly defray via revenues from solar array

## Slide 24: Preliminary committee recommendations
These are preliminary recommendations – discussions ongoing
Committee makes no final decisions – up to Board of Selectmen and town residents to decide what ultimately happens

## Slide 25: Old hospital building
Complete initial estimate of cost to decontaminate & demolish
Request town approval for bond;
Develop and send out requests for proposal (RFP) for:
  Decontamination
  Demolition

## Slide 26: Potential Recommendations for Parcel 1
Solar field?
Provides income for town and would help defray cost of demolition
Minimal neighbor impact – retain vegetative barriers
Keeps land available for future use (easy to take down in future)
Power Purchase Agreements (PPA) means no cost to town to design, install, operate
Workforce/affordable housing?
Consider a small number of units (two 2-family units?); could be eligible for affordable housing funding

## Slide 27: Potential Recommendations for Parcel 2
Keep food pantry building and community garden
Appraise/sell superintendent house; proceeds to dedicated fund
Develop remaining land for community use – suggestions:
  Town green encircled by walking paths
  Playground – low maintenance design
  Passive lifelong recreation for all ages – “tots to elders”
  Link to Bay Circuit Trail & Greenway – off-road route
  Bandstand or amphitheater? Dog park?
  Retain Bonney House as historic/education center
  Identify footprint needed for second Water Tower

## Slide 28: Recommendation for Parcel 3
Maintain and improve current trail system
New Bay Circuit Trail link between Pierce Avenue and Bonney Hill Lane
  Seek state Recreational Trails Grant
  Relocate BCT off High Street
Control invasive species, preserve old meadows
Bonney House/Farm historic connection:
  Last remnant of 1800s agricultural landscape

## Slide 29: What’s next?
Complete competitive estimates for cost of decontamination & demolition
Consider Town Meeting article to fund demolition
Pursue other means to reduce taxpayer impact
  Potential CPC funds?
  Sale of tax title properties?
  Solar field revenues?
  Caution on “cost of community services”